## Slide 1: AIM CITI Compliance Weekly Status Report
9/15/2017
Notes: In November 2013, India became the sixth country to launch a mission to Mars. As the single largest private sector supplier to this momentous mission, L&T Heavy Engineering was closely involved with the launch and tracking equipment on this project. Our aerospace shop in Powai, Mumbai manufactured some of the launch equipment like satellite solar panels, motor casings and heat shields. Among the tracking equipment on the mission, the DSN antenna was installed and commissioned by our Aerospace business along with its mount structure and bull gear. L&T is privileged to have contributed to India’s moment of glory. L&T Infotech is a part of this group.

## Slide 2: KYC - DEV
Key Projects / Activities
Completed activities
Data Validation in PT3 for 2nd Day 1 Load
  Recon Validation and SMRY Validation Completed.
  Daily /Weekly Screening and EAP validation Completed.
  Deck Preparation for PT3 load with detailed artifacts submission to the client.
Cognos Report Development
  77 Reports development has been completed. LDAP Security implémentation complèted.
  Mapping documents and Project related TTD documents completed
  KYC CDD-SIT testing is completed.
  KYC CDD –SIT regressive testing completed
Technology Vs Resource Grade Distribution
There is a possible of resource enhancement during the Production migration.
Expecting Cognos Transformer cubes for KYC- CDD project
Enhancements on current developed reports .
Opportunities
In Progress activities
PT3 Day 1 3rd load analysis in Progress.
Data Validation Process Implementation for Capital Market Business.
KYC CDD- Regressive testing is completed in SIT environment.
UAT Testing started and it is in progress .
Defect fixing for UAT issues .
Resolving UAT users clarifications and doing analysis on issues
Analysis on China data model and comparing the data model tables with new CDD Database.
Working on CDD Cognos transformer Cubes POC
Working on China- PBOC-Bau Reports .
Issues / Risk
Automation Data Validation Tool deployment is not possible in Production environment due to involvement of External Tables.
No | Description | Status | Planned End | 
1 | Data Validation in DIT3, DIT5, SIT3, SIT5 and PT3 Environments for Every CARDS Data Loading. | In Progress | TBD | 
2 | Recon Report changes as per the new ETL changes | Completed | Sep 15th | 
3 | First Third Day1 Data Load Validation in PT3 Environment | In Progress | Sep 15th | 
4 | Data Validation Implementation for Capital Market Business | In Progress | Sep 25th | 
5 | 77 Cognos Reports SIT Testing | Completed | August 28th | 
Onsite Vs Offshore Resource Distribution
Pending activities
UAT testing should be completed and should get signoff
Creating Cognos transformer Cubes
Creating China- PBOC- Bau – Reports
Chart: 
| On Site | Off Shore
 | 38 | 62
Chart: 
| Ab-Initio/PL-SQL | PL-SQL | Cognos
A-1-1 | 0 | 0 | 1
A-1-2 | 1 | 2 | 2
A-1-3 | 1 | 2 | 2
B-1-2 | 0 | 1 | 0
Tools Used
PL/SQL, AB Initio, Cognos
Appreciations
NAM Cards SIT5 Cert – Major FRB Milestone Accomplishment – sent by Client Business Manager
KYC(CDD project) UAT Testing successfully completed for this current release - sent by Client Business Manager

## Slide 3: Let’s Solve